User Acceptance Testing (UAT) Report

Incident Lifecycle Automation in ServiceNow

Purpose of Document

This document records the UAT coverage, results and open issues for the Incident Lifecycle Automation in ServiceNow project before final submission/release.

| Date | 12 September 2026 |
| --- | --- |
| Team ID | PNT2022TMIDxxxxxx |
| Project Name | Incident Lifecycle Automation in ServiceNow |
| Maximum Marks | 4 Marks |

# 1. Project Overview

Project Description: Automates and standardizes the Incident Management lifecycle in ServiceNow, including incident creation, classification, knowledge assistance, escalation, child incidents, change integration, resolution, knowledge creation and SLA tracking.

Project Version: 1.0

Testing Period: 12 September 2026

Testing Scope: Incident creation and classification; Agent Assist/Knowledge; assignment and escalation; change integration; child incident management; cause and resolution; knowledge article creation; SLA and related-record tracking.

# 2. Test Case Analysis

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Create Incident | Open Service Operations Workspace; create incident; enter caller/description; save. | Incident created successfully. | Incident created successfully. | Pass |
| TC-002 | Classify Incident | Set Network/VPN, urgency, service, offering and CI; save. | All classification values are stored correctly. | Values stored correctly. | Pass |
| TC-003 | Knowledge Assistance | Use Agent Assist to search VPN knowledge and review result. | Relevant knowledge is available to the agent. | Knowledge available. | Pass |
| TC-004 | Assignment | Assign incident to the responsible support agent/team. | Correct ownership is shown. | Assignment verified. | Pass |
| TC-005 | Child Incident | Create a child incident from Related Records and save. | Child incident is linked to parent. | Child incident linked. | Pass |
| TC-006 | Change Integration | Create/verify emergency change linkage for the incident. | Change context is traceable from incident. | Linkage verified where configured. | Pass |
| TC-007 | Resolve Incident | Add cause, resolution code and notes; resolve. | Incident reaches Resolved state with resolution data. | Incident resolved successfully. | Pass |
| TC-008 | Knowledge Creation | Create knowledge article using IT Knowledge Base/Standard template. | Knowledge article is created. | Knowledge article created. | Pass |
| TC-009 | SLA Validation | Open Task SLAs under Related Records. | SLA details are visible and trackable. | SLA verified. | Pass |
| TC-010 | End-to-End Lifecycle | Review parent, child, resolution, knowledge and related records after completion. | Complete lifecycle is traceable. | End-to-end lifecycle verified. | Pass |

# 3. Defect Analysis

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | No blocking defect identified during UAT. | N/A | Low | Closed | Minor UI differences may exist depending on the ServiceNow workspace/PDI configuration. |

# 4. UAT Summary

Total Test Cases: 10

Passed: 10

Failed: 0

Untested: 0

Overall Result: PASS – the implemented Incident Lifecycle Automation scenario satisfies the defined functional acceptance scope in the ServiceNow PDI environment.

# 5. Sign-off

| Tester Name | Project Team |
| --- | --- |
| Date | 12 September 2026 |
| Signature | ____________________________ |
| Notes | All major positive-path UAT scenarios were validated. |

Evidence / Screenshots: Add screenshots of the completed ServiceNow workflow and final validation screens as supporting evidence.