Project Planning Phase – Incident Lifecycle Automation in ServiceNow

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 12 September 2026
Team ID: Individual / Training Project
Project Name: Incident Lifecycle Automation in ServiceNow
Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation

The backlog below converts the project requirements into epics, user stories/tasks, priorities, and story-point estimates using the Fibonacci-style scale (1, 2, 3, 5).

| Sprint | Functional Requirement (Epic) | User Story / Task ID | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Incident Creation & Classification | USN-1 | As a Service Desk agent, I can create an incident in Service Operations Workspace with caller, description and contact details. | 2 | High |
| Sprint-1 | Incident Creation & Classification | USN-2 | As an agent, I can classify an incident using category, subcategory, urgency, service, service offering and CI. | 3 | High |
| Sprint-1 | Knowledge Integration | USN-3 | As an agent, I can use Agent Assist / Knowledge articles to identify possible solutions. | 2 | High |
| Sprint-1 | Assignment & Escalation | USN-4 | As an agent, I can assign the incident to myself and route it to the appropriate Level 2 support team. | 3 | High |
| Sprint-2 | Change Integration | USN-5 | As a technician, I can create or associate an emergency change request from an incident when required. | 5 | High |
| Sprint-2 | Child Incident Management | USN-6 | As a technician, I can create a child incident for a recurring or related issue. | 3 | Medium |
| Sprint-2 | Cause & Resolution | USN-7 | As a technician, I can document probable cause, resolution code and resolution notes before resolving the incident. | 3 | High |
| Sprint-2 | Knowledge Creation | USN-8 | As a technician, I can create a knowledge article from a resolved incident using the IT Knowledge Base. | 3 | Medium |
| Sprint-3 | SLA & Related Records | USN-9 | As a Service Desk lead, I can verify task SLAs, child incidents, knowledge and change-related records from the incident. | 3 | High |
| Sprint-3 | Validation & Collaboration | USN-10 | As a project team member, I can validate the complete lifecycle, activity history, ownership and final state. | 2 | High |

# Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Release / Validation |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 2 Days | 12 Sep 2026 | 13 Sep 2026 | 10 | Completed / Validated |
| Sprint-2 | 14 | 3 Days | 14 Sep 2026 | 16 Sep 2026 | 14 | Planned |
| Sprint-3 | 7 | 2 Days | 17 Sep 2026 | 18 Sep 2026 | 7 | Planned |

# Project Tracker, Velocity & Burndown

Planned total story points = 10 + 14 + 7 = 31. If all three sprints are completed, average velocity = 31 / 3 = 10.33 story points per sprint. The burndown should start at 31 points and decrease as stories are completed.

# References

The structure follows the supplied Project Planning Template and Planning Logic reference documents. Estimation uses story points 1, 2, 3 and 5.